## 🥇 TEAM MEMBER 1: BACKEND DEVELOPER

(Highest technical dependency — must start first)

### 🔴 MUST DO (Foundation)

- Design SQLite database schema

  - Customers

  - Tickets

  - Appointments

  - Users (roles)

  - Audit log

- Database setup / auto-create on first run

- Authentication & security

  - Password hashing + salt

  - User login verification

  - Role checking (staff vs manager)

- Basic CRUD operations

  - Customers

  - Tickets

  - Appointments

### 🟠 SHOULD DO (Core Logic)

- Ticket prioritisation scoring

  - Urgency rules

  - Ticket age calculation

  - Category bonuses

  - Vulnerable customer bonus

- Ticket status workflow

  - Open → In Progress → Waiting → Closed

  - Close ticket with outcome

- Audit logging

  - Log create / update / close actions

### 🟢 COULD DO (Polish)

- Database query optimisation

- Helper functions for reporting queries

## 🥈 TEAM MEMBER 2: UI DEVELOPER

(Depends on backend being started, but can prototype early)

### 🔴 MUST DO (Core usability)

- Login screen

  - Username/password

  - Role-based access

- Main navigation menu

  - Tickets

  - Customers

  - Appointments

- Ticket creation screen

  - Customer selection

  - Urgency & category

  - Description

### 🟠 SHOULD DO (Full functionality)

- Ticket list view

  - Sort by priority score

  - Filter by status

- Ticket update & close screens

  - Add notes

  - Change status

  - Select outcome

- Customer management screens

  - Add customer

  - Search customer

  - View history

- Appointment booking screens

  - Date/time selection

  - Staff selection

  - Clash warning message

### 🟢 COULD DO (Polish)

- Improved layout & styling

- Confirmation pop-ups & tooltips

## 🥉 TEAM MEMBER 3: PROJECT LEAD / QA

(Runs alongside development from day one)

### 🔴 MUST DO (Evidence & marks)

- Requirements summary

- MoSCoW prioritisation

- Assumptions & risks

- Project timeline

  - Gantt chart

  - Sprint plan

### 🟠 SHOULD DO (Quality & validation)

- Test plan

  - Functional tests

  - Edge cases

- Unit tests

  - Priority scoring

  - Appointment clash detection

- Client check-in #1

  - Confirm scope & features

### 🟢 COULD DO (Final polish)

- Client check-in #2

- User guide

- Evaluation & improvements

- Security evaluation write-up